# IBKR Roth Portfolio Manager — Deployment Checklist

Version: 1.0.0 Target Ruleset: 1.0.0

This checklist walks you from zero to a live deployment. Each phase builds on the previous. Do not skip phases. Where possible, test in isolation before integrating.

Estimated total time: 15–25 hours spread over 4–8 weeks (most time is paper trading observation, not active work)

## Phase 0 — Pre-Deployment Decisions

Complete before touching any hardware or code.

- [ ] Confirm IBKR Pro account is the right choice (not IBKR Lite — Lite has no API)

- [ ] Decide on deployment host:

  - [ ] Raspberry Pi 4 (8GB) — marginal but workable

  - [ ] Intel NUC / small desktop — recommended

  - [ ] VM on existing hypervisor — acceptable if always-on

  - [ ] Cloud VM — NOT recommended (credentials travel off-network)

- [ ] Decide on alert channels:

  - [ ] Email only (simpler, cheaper)

  - [ ] SMS only (Twilio costs ~$1/month + ~$0.01 per message)

  - [ ] Both (recommended for redundancy)

- [ ] Confirm start date for Phase 1 (the anchor for year-8 anniversary)

  - [ ] Update metadata.start_date in ruleset.yaml to your target date

- [ ] Confirm owner_name in ruleset.yaml for alert message personalization

- [ ] Decide on initial withdrawal date — should align with when HYSA transition occurs

## Phase 1 — IBKR Account Setup

Estimated time: 1–2 weeks (account approval is the long pole).

### Account opening

- [ ] Open IBKR Pro account at interactivebrokers.com

- [ ] Specify account type as Roth IRA

- [ ] Complete identity verification

- [ ] Link funding source for initial transfer

- [ ] Do NOT transfer funds from Schwab yet — wait until paper testing is complete

### API access enablement

- [ ] Create separate Developer Portal account at developer.schwab.com… wait, that's Schwab. Use interactivebrokers.github.io for IBKR API docs

- [ ] In IBKR Client Portal: Settings → Account Settings → API → Enable API

- [ ] Request Market Data subscription (US equity typically included free)

- [ ] Verify mutual fund trading is enabled on your account (required for YAFFX)

### Paper trading account

- [ ] Create paper trading account from IBKR Client Portal

- [ ] Note the paper account number (different from live account)

- [ ] Fund paper account with simulated $668,500 (to match your real starting balance)

- [ ] In paper account, manually buy starting allocation:

  - [ ] PYLD: 25% = ~$167,125

  - [ ] JPIE: 15% = ~$100,275

  - [ ] FBCG: 30% = ~$200,550

  - [ ] YAFFX: 30% = ~$200,550

## Phase 2 — Deployment Host Setup

Estimated time: 2–4 hours.

### Hardware/OS prep

- [ ] Install Linux (Ubuntu 22.04 LTS or Debian 12 recommended)

- [ ] Configure static IP or DHCP reservation on home network

- [ ] Set hostname (e.g., portfolio-manager.local)

- [ ] Configure SSH with key-only auth (disable password login)

- [ ] Apply all security updates: sudo apt update && sudo apt upgrade -y

- [ ] Configure automatic security updates (unattended-upgrades)

- [ ] Set timezone: sudo timedatectl set-timezone America/Los_Angeles

- [ ] Verify NTP sync: timedatectl status — shows "synchronized: yes"

### Install dependencies

- [ ] sudo apt install python3 python3-venv python3-pip git

- [ ] sudo apt install openjdk-17-jre (for IB Gateway)

- [ ] sudo apt install fonts-dejavu (IB Gateway needs fonts even headless)

- [ ] Verify Python version: python3 --version — must be 3.9+

### Service account

- [ ] sudo useradd -r -m -s /bin/bash -d /opt/ibkr-portfolio portfolio

- [ ] sudo mkdir -p /opt/ibkr-portfolio/{config,data,logs}

- [ ] sudo chown -R portfolio:portfolio /opt/ibkr-portfolio

### Firewall

- [ ] sudo ufw enable

- [ ] sudo ufw default deny incoming

- [ ] sudo ufw default allow outgoing

- [ ] sudo ufw allow from <your-admin-workstation-IP> to any port 22

- [ ] Verify no ports open to internet: sudo ufw status verbose

## Phase 3 — IB Gateway Installation

Estimated time: 1–2 hours.

### Download and install

- [ ] Download IB Gateway (Stable) from interactivebrokers.com/en/trading/ibgateway-stable.php

- [ ] Choose Linux x64 version

- [ ] Install to /opt/ibgateway as the portfolio user

- [ ] Run once manually with GUI forwarding to verify install:

- ssh -X portfolio@your-hostcd /opt/ibgateway./ibgateway

- [ ] Log in with paper credentials

- [ ] Configure: Configure → Settings → API → Settings

  - [ ] ☑ Enable ActiveX and Socket Clients

  - [ ] Socket port: 7497 (paper) — change to 7496 later for live

  - [ ] ☐ Read-Only API (UNCHECKED — we need write access)

  - [ ] Trusted IPs: 127.0.0.1

  - [ ] ☑ Allow connections from localhost only

  - [ ] Master API client ID: leave blank

- [ ] Configure: Configure → Settings → Lock and Exit

  - [ ] Set auto-logoff to a time that doesn't interfere with scheduled jobs

- [ ] Close gateway

### IBC setup (for auto-login)

- [ ] Download IBC from github.com/IbcAlpha/IBC

- [ ] Install to /opt/ibc

- [ ] Edit /opt/ibc/config.ini:

  - [ ] Set IbLoginId to paper username

  - [ ] Set IbPassword to paper password (or use encrypted credential store)

  - [ ] Set TradingMode=paper

  - [ ] Set IbDir=/opt/ibgateway

- [ ] Test IBC launch: /opt/ibc/scripts/displaybannerandlaunch.sh

- [ ] Verify Gateway starts, logs in automatically, stays running

- [ ] Create systemd unit for IBC (see ibkr-portfolio.service as template, adjust ExecStart to IBC launch script)

- [ ] Enable IBC service: sudo systemctl enable ibc && sudo systemctl start ibc

## Phase 4 — Portfolio Manager Installation

Estimated time: 2–3 hours.

### Deploy code

- [ ] Copy all Python files to /opt/ibkr-portfolio/:

  - [ ] main.py

  - [ ] scheduler.py

  - [ ] ibkr_client.py

  - [ ] portfolio.py

  - [ ] circuit_breakers.py

  - [ ] recovery.py

  - [ ] rebalancer.py

  - [ ] withdrawals.py

  - [ ] phase_manager.py

  - [ ] alerts.py

  - [ ] requirements.txt

- [ ] Copy ruleset.yaml to /opt/ibkr-portfolio/config/

- [ ] Set file permissions:

  - [ ] sudo chown -R portfolio:portfolio /opt/ibkr-portfolio

  - [ ] sudo chmod 640 /opt/ibkr-portfolio/config/ruleset.yaml

  - [ ] sudo chmod 755 /opt/ibkr-portfolio/*.py

### Python environment

- [ ] cd /opt/ibkr-portfolio

- [ ] sudo -u portfolio python3 -m venv venv

- [ ] sudo -u portfolio venv/bin/pip install --upgrade pip

- [ ] sudo -u portfolio venv/bin/pip install -r requirements.txt

- [ ] Verify apscheduler: sudo -u portfolio venv/bin/python -c "import apscheduler"

- [ ] Verify yaml: sudo -u portfolio venv/bin/python -c "import yaml"

- [ ] Verify requests: sudo -u portfolio venv/bin/python -c "import requests"

### Install ibapi (most error-prone step)

- [ ] Download TWS API from interactivebrokers.github.io

- [ ] Extract: unzip TWS API Install*.zip

- [ ] cd IBJts/source/pythonclient

- [ ] sudo -u portfolio /opt/ibkr-portfolio/venv/bin/python setup.py install

- [ ] Verify: sudo -u portfolio /opt/ibkr-portfolio/venv/bin/python -c "from ibapi.client import EClient; print('OK')"

- [ ] If this fails: pip install from the extracted directory directly — see IBKR docs

### Configure ruleset

- [ ] Edit /opt/ibkr-portfolio/config/ruleset.yaml:

  - [ ] Update metadata.start_date to your actual Phase 1 start date

  - [ ] Update metadata.owner_name to your name

  - [ ] Confirm ibkr.gateway_port is 7497 (paper) for testing

  - [ ] Confirm portfolio.initial_value_usd matches your actual starting balance

  - [ ] Confirm portfolio.hysa_value_usd matches your actual HYSA balance

  - [ ] Review and confirm all other values match your intent

## Phase 5 — Alert Channels

Estimated time: 1 hour.

### Email (Gmail example)

- [ ] In Gmail: enable 2FA if not already

- [ ] Generate an App Password: myaccount.google.com/apppasswords

- [ ] Save the 16-character password for the .env file

- [ ] (Optional) Create a dedicated Gmail account for sending (e.g., yourname.portfolio@gmail.com)

### SMS (Twilio)

- [ ] Create account at twilio.com

- [ ] Purchase an SMS-capable phone number (~$1/month)

- [ ] From Console: note Account SID and Auth Token

- [ ] Verify your personal cell is set as a verified recipient (trial accounts)

- [ ] Test sending an SMS from Twilio Console to your phone

### Create .env file

- [ ] sudo -u portfolio cp /opt/ibkr-portfolio/.env.example /opt/ibkr-portfolio/.env

- [ ] sudo -u portfolio vim /opt/ibkr-portfolio/.env

  - [ ] Fill in SMTP_* values

  - [ ] Fill in TWILIO_* values

- [ ] Set permissions: sudo chmod 600 /opt/ibkr-portfolio/.env

- [ ] Verify permissions: ls -la /opt/ibkr-portfolio/.env should show -rw-------

- [ ] Never commit this file to version control

### Test alert channels in isolation

- [ ] Run alert module smoke test:

- cd /opt/ibkr-portfoliosudo -u portfolio bash -c 'source .env && venv/bin/python alerts.py config/ruleset.yaml'

- [ ] Verify templates render without errors (does NOT send real alerts in smoke test)

- [ ] (Optional) Write a one-off test script that actually sends a test email and SMS to verify end-to-end delivery before deploying

## Phase 6 — Validation & Dry Run

Estimated time: 30 minutes.

### Config validation

- [ ] Run validation:

- cd /opt/ibkr-portfoliosudo -u portfolio bash -c 'source .env && venv/bin/python main.py \    --config config/ruleset.yaml --validate-only'

- [ ] Verify output shows "✓ Config valid" and "✓ Environment checks passed"

- [ ] Fix any validation errors before proceeding

### Dry run against paper account

- [ ] Ensure IB Gateway is running in paper mode (port 7497)

- [ ] Run dry-run:

- cd /opt/ibkr-portfoliosudo -u portfolio bash -c 'source .env && venv/bin/python main.py \    --config config/ruleset.yaml --dry-run'

- [ ] Verify output shows:

  - [ ] All four positions (PYLD, JPIE, FBCG, YAFFX) detected

  - [ ] Portfolio value within a few dollars of expected

  - [ ] Weights approximately match targets

  - [ ] CB state shows "inactive"

  - [ ] No connection errors

### Smoke tests for individual modules

- [ ] Circuit breakers: venv/bin/python circuit_breakers.py config/ruleset.yaml

- [ ] Recovery: venv/bin/python recovery.py config/ruleset.yaml

- [ ] All should complete without errors

## Phase 7 — systemd Service Installation

Estimated time: 30 minutes.

- [ ] Copy service unit: sudo cp ibkr-portfolio.service /etc/systemd/system/

- [ ] Edit the unit file to verify paths match your installation

- [ ] Verify EnvironmentFile=/opt/ibkr-portfolio/.env is correct

- [ ] Reload systemd: sudo systemctl daemon-reload

- [ ] Enable at boot: sudo systemctl enable ibkr-portfolio

- [ ] Start now: sudo systemctl start ibkr-portfolio

- [ ] Check status: sudo systemctl status ibkr-portfolio

  - [ ] Should show "active (running)"

- [ ] Tail logs: sudo journalctl -u ibkr-portfolio -f

  - [ ] Should see "Portfolio Scheduler" startup banner

  - [ ] Should see "Registered jobs:" with 4 jobs listed

  - [ ] No ERROR entries

### Verify log file creation

- [ ] ls -la /opt/ibkr-portfolio/logs/

  - [ ] Should see ibkr_manager.log being created

## Phase 8 — Paper Trading Observation Period

Minimum duration: 4 weeks. Recommended: 8 weeks.

This is the most important phase and the one you cannot rush.

### Week 1

- [ ] Verify Sunday heartbeat arrives via email and/or SMS

- [ ] Verify daily connection check runs silently (no false alerts)

- [ ] Check logs daily for unexpected errors

- [ ] Confirm portfolio snapshot values match IBKR Client Portal values

### Week 2

- [ ] Monitor weekly 5/25 check — should report no triggers in normal markets

- [ ] Verify weekly heartbeat contents match ruleset spec (all 5 content items present)

- [ ] Review state file: sudo cat /opt/ibkr-portfolio/data/state.json

  - [ ] Verify history is accumulating daily

  - [ ] Verify CB state remains "inactive"

### Week 3 — Monthly withdrawal

- [ ] First monthly withdrawal should execute on last trading day before the 15th

- [ ] Verify:

  - [ ] Withdrawal alert email/SMS arrives

  - [ ] Amount is $3,000

  - [ ] Source is most overweight FI asset

  - [ ] Trade shows in IBKR paper account

  - [ ] Ledger in state.json records the withdrawal

### Week 4+ — Stress testing (optional but valuable)

- [ ] Simulate CB1 trigger manually (if you want to verify):

  - [ ] Edit state.json to backdate history with a -6% return

  - [ ] Restart service

  - [ ] Verify CB1 pending alert fires

  - [ ] Verify next check confirms and CB1 activates

  - [ ] Verify rebalancing is skipped in logs

- [ ] Simulate recovery manually:

  - [ ] Continue editing state.json to show return climbing back above -2.5%

  - [ ] Verify Stage 1 recovery fires

  - [ ] Verify alert arrives

### Weekly review during observation

- [ ] ☑ Heartbeat received

- [ ] ☑ No unexpected ERROR logs

- [ ] ☑ State file valid JSON

- [ ] ☑ Portfolio values match IBKR

Do not proceed to live trading until at least 4 consecutive weekly heartbeats arrive without issues.

## Phase 9 — Transition to Live Trading

Complete ALL of Phase 8 before starting this phase.

### Pre-transition decisions

- [ ] Confirm you're ready — this is a one-way transition to real money

- [ ] Review your HYSA balance is ≥ 2 years of inflation-adjusted expenses

- [ ] Confirm your metadata.start_date in ruleset.yaml reflects when Phase 1 actually begins

- [ ] Decide on exact date for Schwab → IBKR transfer

- [ ] Alert family/partner to the transition if relevant

### Transfer Roth from Schwab to IBKR

- [ ] Initiate ACATS transfer from IBKR side (they pull from Schwab)

- [ ] Expect 5–10 business days for transfer

- [ ] During transfer window: stop the portfolio manager service to avoid running against incomplete positions

  - [ ] sudo systemctl stop ibkr-portfolio

- [ ] Once transfer complete, verify in IBKR Client Portal:

  - [ ] All four positions present

  - [ ] Values match expected

  - [ ] No pending transfers or issues

### Reconfigure for live trading

- [ ] Stop service: sudo systemctl stop ibkr-portfolio

- [ ] Stop IBC: sudo systemctl stop ibc

- [ ] Edit /opt/ibc/config.ini:

  - [ ] Change IbLoginId to LIVE username (not paper)

  - [ ] Change IbPassword to live password

  - [ ] Change TradingMode=live

- [ ] Edit /opt/ibkr-portfolio/config/ruleset.yaml:

  - [ ] Change ibkr.gateway_port from 7497 to 7496

  - [ ] Verify metadata.start_date is set to the actual go-live date

- [ ] Archive paper trading state file:

  - [ ] sudo mv /opt/ibkr-portfolio/data/state.json /opt/ibkr-portfolio/data/state.paper.json

  - [ ] This forces a fresh start for live trading

### Live startup

- [ ] Start IBC: sudo systemctl start ibc

- [ ] Wait 60 seconds for gateway to connect

- [ ] Run dry-run FIRST:

- cd /opt/ibkr-portfoliosudo -u portfolio bash -c 'source .env && venv/bin/python main.py \    --config config/ruleset.yaml --dry-run'

- [ ] Verify dry-run shows live positions with correct values

- [ ] If dry-run is good, start the service:

  - [ ] sudo systemctl start ibkr-portfolio

- [ ] Monitor logs for first 24 hours:

  - [ ] sudo journalctl -u ibkr-portfolio -f

### First live week

- [ ] Daily: check for unexpected ERROR logs

- [ ] Daily: verify daily connection check is silent (no alerts = healthy)

- [ ] Sunday: verify heartbeat arrives with real portfolio data

- [ ] Verify state file has live account values

- [ ] Verify account in IBKR Client Portal unchanged (no unexpected trades)

### First live month

- [ ] Monthly withdrawal executes on schedule

- [ ] Verify proceeds appear in cash balance

- [ ] Transfer cash from IBKR to your spending account manually (this is NOT automated)

- [ ] Or link a bank account to IBKR for direct withdrawal transfers

## Phase 10 — Ongoing Operations

### Daily (automatic)

- [ ] 07:00: Connection health check (silent unless failure)

### Weekly (Sunday 18:00, automatic)

- [ ] CB evaluation, recovery check, 5/25 rebalance, heartbeat

### Weekly (manual review by you)

- [ ] Verify heartbeat email/SMS arrived

- [ ] Quick scan of log for any ERROR or WARNING

- [ ] If heartbeat DID NOT arrive: investigate same day

### Monthly (partially automatic)

- [ ] Withdrawal executes automatically on last business day before 15th

- [ ] You manually transfer proceeds from IBKR cash to spending account

- [ ] Review: did withdrawal source match expectations?

### Annually (manual, on start_date anniversary)

- [ ] Review 3-year CAGR from heartbeat

- [ ] Decide: apply inflation adjustment to withdrawals.base_amount_usd?

  - [ ] If yes: edit ruleset.yaml, increment metadata.ruleset_version, restart service

  - [ ] If CAGR negative: consider holding flat per guardrail

- [ ] Refill HYSA to 2 years of the (possibly new) withdrawal amount

- [ ] Verify HYSA math: 2 × 12 × base_amount_usd × inflation_factor

- [ ] Review logs for the year: any patterns of concern?

- [ ] Consider backing up state.json to offsite location

### Every few years

- [ ] Review ruleset for any desired changes (consult original design doc)

- [ ] Update IB Gateway version (they release several per year)

- [ ] Review Python dependencies for security updates

- [ ] Consider rotating SMTP/Twilio credentials

### Year 8 — Phase 2 Transition

- [ ] Anniversary approaches: expect alerts as the transition logic evaluates

- [ ] On anniversary: phase_manager waits for CBs inactive

- [ ] Transition executes automatically when conditions met

- [ ] Verify:

  - [ ] Allocation now 45/45/10 (FBCG/YAFFX/PYLD)

  - [ ] JPIE liquidated

  - [ ] CBs disabled

- [ ] December of year 8: last monthly withdrawal

- [ ] January of year 9: service continues running but does not withdraw

- [ ] Year 9+: system is pure buy-and-hold with annual rebalancing only

## Emergency Procedures

### If you need to stop everything NOW

sudo systemctl stop ibkr-portfolio

sudo systemctl stop ibc

This stops the script and IB Gateway. No further automated actions occur.

### If you need to place a manual trade

- [ ] Stop the service first (above) OR use IBKR Client Portal web/mobile app directly

- [ ] If manual trade alters allocation significantly, snapshot the state before restarting

- [ ] On restart, the script's next snapshot will detect the new holdings

- [ ] If you've added a symbol not in config: the script will refuse to run — update ruleset.yaml first

### If the state file becomes corrupt

- [ ] Stop service

- [ ] Restore from .bak file: cp state.json.bak state.json

- [ ] If both corrupt: rename to archive, restart — fresh history begins

- [ ] Fresh history = 12-month CBs inactive until 1 year of data accumulates (safe default)

### If IB Gateway dies

- [ ] IBC should auto-restart it

- [ ] If IBC can't: investigate Gateway-side issue (updates, login required, etc.)

- [ ] Portfolio manager will alert via daily connection check

- [ ] Scheduled jobs skip until Gateway is back

### If alerts stop arriving

- [ ] Weekly heartbeat is your monitoring — if missing, something is broken

- [ ] Check: sudo systemctl status ibkr-portfolio

- [ ] Check: sudo journalctl -u ibkr-portfolio -n 100

- [ ] Check: Twilio/Gmail account status (billing, blocks, etc.)

- [ ] Test alert channels manually with the alert module smoke test

## Sign-Off

Before considering deployment complete, confirm:

- [ ] Paper trading ran successfully for at least 4 weeks

- [ ] Live transfer completed without issues

- [ ] First live heartbeat received and verified

- [ ] First live withdrawal executed as expected

- [ ] Emergency stop procedure tested at least once

- [ ] Backup of state.json stored offsite

- [ ] Family/partner knows how to stop the service in an emergency

- [ ] You fully understand what the ruleset does and when it acts

## Support Resources

- IBKR API docs: interactivebrokers.github.io

- IBC documentation: github.com/IbcAlpha/IBC

- Twilio docs: twilio.com/docs/sms

- APScheduler docs: apscheduler.readthedocs.io

- The code itself: extensively commented — every module has a header explaining its purpose and design decisions

Remember: this system manages real money. When in doubt, stop the service and investigate. The weekly heartbeat is your single most important health signal — take its absence seriously.

Good luck.